# D4EM Development History
## Introduction
The project which has become D4EM (Data for Environmental Modeling) was conceived at a workshop called "GIS for Environmental Modeling" held in Athens, GA in June 2005. During the workshop various groups presented their goals, objectives, current efforts and planned activities. There was consensus that the EPA groups responsible for BASINS (Office of Water - DC) and 3MRA (Office of Research and Development - Athens, GA) could and should collaborate in the development of tools to automate the processing of data needed to support the respective systems.
In the five years since the initial workshop, a development effort by EPA staff and contractors at Research Triangle Institute (RTI), Idaho State University (ISU) and Aqua Terra Consultants (ATC) have developed a set of tools that are collectively known as D4EM. Additionally, a series of specific project needs were used to refine and adapt the individual D4EM tools. This document describes the development history of D4EM.
<add reference to graphic timeline here>
## Initial Development of D4EM
D4EM development began in earnest during 2006. EPA Athens staff worked on the data downloading tools (EDDT). ATC worked on the Data Manager component - spatial data management tools to process data into formatted for use by modeling systems. RTI worked on use cases describing the high level tasks required for model setup. ISU worked on a refactoring of the MapWindow open source GIS package to eliminate dependency on legacy Microsoft Windows technology (COM).
Each group had clearly defined goals and objectives. Frequent conference calls were utilized to coordinate activities and collaborate. The resulting system - D4EM V1 - contained an interactive use case manager that walked a user though the steps required to do an initial model setup. Under the hood was a robust set of routines designed to be share with others. This effort was completed in late 2008.
## BASINS4.0
BASINS 4.0 was released in March, 2007. It was the first version of BASINS that did not require use of any proprietary software as a prerequisite. However, it did use the legacy data download tools from BASINS 3.1. In late 2007, EPA Office of Water tasked Aqua Terra Consultants to make use of the tools in D4EM in BASINS. This effort was completed with BASINS 4.0 Update 2 (dated 2008/08/08).
Use of D4EM is transparent in BASINS. Minimal updates to documentation and training materials were required. The BASINS development effort has contributed additional download types to D4EM. These include meteorologic data from NOAA, water quality data from Storet, Tiger data from the Census Bureau and map tiles from open data sources like Open Street Map.
Model setup within BASINS is a highly interactive task. Users have the opportunity to specify many model details after interaction with GIS data and legacy model parameter sets. This allows 'power' users the flexibility that they require, but requires a significant learning curve for new users. This has resulted in an ongoing training and support need.
## BatchSWAT
In the spring of 2008, EPA Athens staff needed to setup the SWAT model for 50 small watersheds in North Carolina. An interactive tool (ArcSWAT) was available to support this effort with a significant investment of analyst time to complete all required project specifications interactively. Concurrently, as part of the BASINS development effort, a team at Texas A&M University (TAMU) and ISU were developing BASINS-SWAT. Components from the BASINS-SWAT effort and D4EM were merged to create BatchSWAT. With the specification of a list of HUCs, BatchSWAT downloads data and sets up SWAT input files without any interaction with the user. This approach scales well to large areas and large numbers of projects.
Modeling projects developed using BatchSWAT can by updated using standard SWAT tools.
## SDMProject Builder
In early 2010, EPA Athens staff desired a tool that would automate model setup for SWAT and HSPF with a minimum of user interaction. The goal was a simplified user interface that required the user to only specify an area of interest and the model setup required. SDMProject Builder automates the tasks in the D4EM Use Case Manager using components from BASINS and BatchSWAT. The product has a sleek interface wrapped around the extensive and robust D4EM library. It allows new users of D4EM to get a 'taste' of the system with a minimum investment of time.
## Current Efforts
Currently, collaborative efforts are ongoing to extend and expand D4EM. ATC is working with NASA to make NLDAS precipitation data available through D4EM. The BASINS development effort is supporting addition of more types of USGS data.
## Summary and Conclusions
The D4EM development history has been highlighted by collaboration and adaption. Using sound software engineering practices, the development team implemented a robust system that has been adapted and leveraged as additional requirements have been defined.